IOS FIELD APP

Development vs Scope — 30-Point Assessment

21 August 2026

IOS / Mann & Noble Group

INTERNAL – NOT FOR DISTRIBUTION

Executive Summary

| # | Scope Item | Score | Status |
| --- | --- | --- | --- |
| 1 | Rep Login & Profiles | 7/10 | Partial |
| 2 | Store & Retailer Database | 6/10 | Partial |
| 3 | Rep Home Screen | 5/10 | Partial |
| 4 | Management Dashboard | 5/10 | Partial |
| 5 | GPS Check-In & Check-Out | 8/10 | Built |
| 6 | Fast Post-Call Survey | 8/10 | Built |
| 7 | Admin Survey Builder | 1/10 | Not Built |
| 8 | Retailer-Specific Surveys | 1/10 | Not Built |
| 9 | Ad Hoc / Blitz Surveys | 1/10 | Not Built |
| 10 | Mandatory Store Feedback | 9/10 | Built |
| 11 | Important Store Changes | 9/10 | Built |
| 12 | Stock & PO Quantities | 1/10 | Not Built |
| 13 | Stock Exception Drill-Down | 3/10 | Not Built |
| 14 | Merchandising | 8/10 | Built |
| 15 | Photos & Categories | 8/10 | Built |
| 16 | Before & After Photos | 6/10 | Partial |
| 17 | Training | 9/10 | Built |
| 18 | Remote Store Calls | 5/10 | Partial |
| 19 | Store Contacts | 7/10 | Partial |
| 20 | Internal-Only Store Notes | 7/10 | Partial |
| 21 | Store Relationship / Issues | 9/10 | Built |
| 22 | Action Tracker | 8/10 | Built |
| 23 | Urgent Help Required | 1/10 | Not Built |
| 24 | Retailer Wishlist | 8/10 | Built |
| 25 | Competitor Intelligence | 8/10 | Built |
| 26 | Product Resource Library | 1/10 | Not Built |
| 27 | Store History | 5/10 | Partial |
| 28 | Reporting | 4/10 | Partial |
| 29 | Monthly Brand Reporting Data | 3/10 | Not Built |
| 30 | Offline Mode + Autosave | 8/10 | Built |

Overall Score: 5.6 / 10   |   Built (≥8): 12   |   Partial (4–7): 10   |   Not Built (<4): 8

Detailed Assessment

1. Rep Login & Profiles

Score: 7/10  Partial

Scope Requirements

Individual rep login

Rep name, headshot, state/territory and assigned stores

Admin/manager login

Basic role permissions: Rep / Manager / Admin

Activate/deactivate reps without deleting their history

What Is Built

Supabase email/password authentication is fully implemented. RepProfile loads on sign-in with full_name, headshot_url, state_territory, role (rep/manager/admin), and is_active (src/contexts/AuthContext.tsx). Admin screen (AdminScreen.tsx) lists all reps and allows toggling is_active. Three-tier RLS enforced via ios_is_active_rep() and ios_is_manager() Postgres functions. History is preserved — deactivation does not delete visits.

Gaps / What Is Missing

Headshot upload is URL-only; no in-app photo upload for profile pictures. State/territory is stored but not shown in the admin rep list. Assigned stores are visible in admin expand panel.

2. Store & Retailer Database

Score: 6/10  Partial

Scope Requirements

Each store: Retailer, Store name/number, Address, GPS/geotag, State, Assigned rep(s), Brand(s) serviced, Active/inactive, Visit frequency, Store history

Admin must be able to add, edit and bulk update stores

What Is Built

ios_stores table holds retailer_id, name, store_number, address, suburb, state, postcode, latitude, longitude, is_active, visit_frequency_days (src/types/index.ts). Retailer linked via ios_retailers. ios_rep_stores assigns reps to stores. AdminScreen.tsx allows searching and assigning stores to reps. StoreDetailScreen.tsx shows full store history (visits, contacts, notes). 514 stores seeded via Supabase MCP.

Gaps / What Is Missing

No bulk CSV upload UI in the app (CSV import was done via Supabase SQL). Brand-to-store assignment (which brands are serviced at each store) is not configurable in admin — brand assignment is at rep level only. No in-app store add/edit form for admin.

3. Rep Home Screen

Score: 5/10  Partial

Scope Requirements

Calls due / completed / remaining

Stores closest to current location

Outstanding calls

Store name/retailer — quick access to store history

What Is Built

CheckScreen.tsx shows assigned stores sorted not-visited-first with blue left border and 'Check In →' CTA. Stats strip shows today/week visit counts and pending sync count. Visited stores show 'Done ✓' and are dimmed. Search box finds any store. Store cards navigate to StoreDetailScreen for full history.

Gaps / What Is Missing

No 'calls due' target system — the app tracks actuals but not required call frequency goals. No GPS-sorted 'nearest stores' view. No explicit 'outstanding calls' alert section for overdue stores. Working-days-remaining calculation not implemented.

4. Management Dashboard

Score: 5/10  Partial

Scope Requirements

Overall: calls required/completed/remaining/completion %

By State: required/completed/remaining/%

By Rep: headshot, completion rate, remaining calls

Calls remaining / working days remaining / required per day

Drill into rep activity

What Is Built

ReportsScreen.tsx (manager/admin only) shows total visits, physical/remote split, average duration, feedback rate, average store vibe and sales sentiment. Three views: By Store, By Rep, By State. By Rep shows visit count, store count, completion rate (checked-out vs started). Brand filter and 7/30/90-day date range selectors. Clicking a rep in Admin drills into their store assignments.

Gaps / What Is Missing

No headshot tiles in the dashboard — text only. No 'calls required this month' target (no target system). No working-days-remaining calculation. No drill-down from Reports into an individual rep's visit timeline. Completion % is checked-out visits, not target vs actual.

5. GPS Check-In & Check-Out

Score: 8/10  Built

Scope Requirements

Physical visits: auto-capture Rep, Store, GPS, Date, Time at check-in

Check-out: auto-capture GPS, Time, Total visit duration

Rep completes quick survey before checking out

What Is Built

getPosition() (src/lib/gps.ts) captures GPS at check-in and check-out for physical visits. checkin_gps_lat/lng and checkout_gps_lat/lng stored in ios_visits. Duration calculated as (checkout_at - checkin_at) in minutes. Remote visits skip GPS entirely. Soft gate warns if no forms completed before checkout (ActiveVisitPanel.tsx lines 45-48).

Gaps / What Is Missing

GPS coordinates are captured and stored but not displayed to the rep during or after the visit. No map view or distance-from-store validation. No geofence check to verify the rep is physically at the store.

6. Fast Post-Call Survey

Score: 8/10  Built

Scope Requirements

Target: 2-4 minutes

Design principle: Tap first, type last

Yes/No, single choice, multiple choice, dropdowns, ratings, numeric, photos

Avoid excessive typing

What Is Built

All survey panels use tap-first chip/button UI (no dropdowns, no free text as primary input). FeedbackForm uses RadioGroup and MultiSelect components with pill buttons. MerchandisingForm uses Yes/No/NA large buttons. WishlistForm and CompetitorForm use chip multi-select. Training form uses Yes/No toggle then progressive disclosure. Photo capture available in Training and Competitor forms. Call notes textarea for remote visits only.

Gaps / What Is Missing

Numeric quantity entry exists in Training (number trained, duration) but no stock/PO quantity entry (scope item 12 not built). Rating-style (1-5 star) UI not used — radio buttons used instead.

7. Admin Survey Builder

Score: 1/10  Not Built

Scope Requirements

Admin can create/edit/delete/deactivate questions

Change answer options, mandatory/optional, conditional questions

Assign to retailer/brand

Types: Yes/No, Multiple Choice, Multi-Select, Dropdown, Numeric, Rating, Short Text, Photo

What Is Built

Not built. All survey questions are hard-coded in React components: FeedbackForm.tsx, MerchandisingForm.tsx, TrainingForm.tsx, WishlistForm.tsx, CompetitorForm.tsx. Adding or changing a question requires a code change and deployment.

Gaps / What Is Missing

Full admin survey builder is absent. No ios_questions table in the schema. To change a survey, a developer must edit source code. This is the single largest gap versus the 30-point scope.

8. Retailer-Specific Surveys

Score: 1/10  Not Built

Scope Requirements

Different surveys by retailer, brand, product category, campaign

What Is Built

Not built. The same MerchandisingForm, FeedbackForm, and other panels are shown regardless of which retailer the store belongs to. Brand selector exists in MerchandisingForm and TrainingForm so responses are tagged to a brand, but the questions do not change by retailer or brand.

Gaps / What Is Missing

No retailer-conditional question logic. No campaign layer. Depends on scope item 7 (Admin Survey Builder) to be implemented first.

9. Ad Hoc / Blitz Surveys

Score: 1/10  Not Built

Scope Requirements

Launch campaigns: Brand → Retailer → Stores → Reps → Questions → Start/End Date

What Is Built

Not built. No campaign or blitz concept exists in the current schema or UI. No ios_campaigns table.

Gaps / What Is Missing

Full feature absent. Depends on items 7 and 8 being built first. Estimated as a Stage 2 build given the schema work required.

10. Mandatory Store Feedback

Score: 9/10  Built

Scope Requirements

Store Vibe: Very Positive / Positive / Neutral / Challenging / Poor

Sales: Very Strong / Strong / Average / Slow / Very Slow / Unsure

What's Affecting Sales? (9 multi-select options)

What Would Help? (8 multi-select options)

What Is Built

FeedbackForm.tsx implements all four sections exactly as specified. STORE_VIBE_OPTIONS (5), SALES_SENTIMENT_OPTIONS (6), AFFECTING_SALES_OPTIONS (9), WHAT_WOULD_HELP_OPTIONS (8) defined in src/types/index.ts. All use tap-first pill button UI. Stored in ios_visit_feedback. Syncs offline-first via Dexie queue.

Gaps / What Is Missing

Survey is technically optional (soft gate warns but allows checkout without completing it). Making it truly mandatory would require blocking checkout unless FeedbackForm is submitted.

11. Important Store Changes

Score: 9/10  Built

Scope Requirements

Multi-select: Franchisee change, Store manager change, Dept manager change, Staff change, Stocktake, Renovation, Range change, Store restructure, Closure/relocation, No significant change, Other

Only ask for text if something is selected

What Is Built

FeedbackForm.tsx includes a MultiSelect for storeChanges with all 11 options from the scope (STORE_CHANGE_OPTIONS in src/types/index.ts). storeChangesNotes textarea appears only when storeChanges.length > 0 (conditional text — exactly as specified). Stored in ios_visit_feedback.

Gaps / What Is Missing

No gaps. Fully implemented as specified.

12. Stock & PO Quantities

Score: 1/10  Not Built

Scope Requirements

Per-product table: Product / Stock Qty / PO Qty

Products preloaded based on retailer/brand ranging

Rep enters numbers

What Is Built

Not built. There is no stock/PO quantity capture form in the app. No ios_stock_records table in the schema. The app captures visit metadata and qualitative feedback but no per-SKU stock count or purchase order quantity.

Gaps / What Is Missing

Full feature absent. Requires: ios_products/ios_skus table, retailer-brand ranging configuration, numeric stepper UI, offline-queued stock record sync. Significant build effort.

13. Stock Exception Drill-Down

Score: 3/10  Not Built

Scope Requirements

If problem: tap Add Issue then multi-select exception type

Exception types: Supplier OOS, Backorder, Store hasn't ordered, Ordering problem, Freight delay, Distribution delay, Product delay, Damaged, Ranging issue, Discontinued, Unknown, Other

Sales affected? Yes/No/Unsure

Follow-up required? Yes/No

What Is Built

POTENTIAL_ISSUE_OPTIONS in src/types/index.ts covers Credit claim, Outstanding credit, Stock, Delivery/freight, Returns, Warranty, Pricing, Communication, Service/support, Product issue, Other. follow_up_required boolean captured. These are in FeedbackForm.tsx as the relationship/issues section.

Gaps / What Is Missing

Not a per-SKU drill-down. The exception capture is at visit level, not tied to a specific product. Does not have all scope exception types (Supplier OOS, Backorder, Ranging issue, Discontinued are absent). No 'Sales affected?' capture. Depends on item 12 (Stock & PO) being built.

14. Merchandising

Score: 8/10  Built

Scope Requirements

Product displayed? Pricing correct? Facing correct? Display acceptable? POS correct? Box stack/display required? Stock brought onto floor?

Mostly Yes/No or multiple choice

If something is wrong, drill down

What Is Built

MerchandisingForm.tsx implements all 7 questions exactly as listed in scope. Each question uses Yes/No/NA large tap buttons (green/red/grey). issueNotes textarea appears only when any answer is 'No' (conditional drill-down). Brand selector shown when rep services multiple brands. Saved via saveSurveyResponses() helper (src/lib/surveyHelper.ts).

Gaps / What Is Missing

Drill-down on 'No' is a single free-text field rather than structured sub-questions. Admin cannot add retailer-specific merchandising questions (depends on item 7).

15. Photos & Categories

Score: 8/10  Built

Scope Requirements

Categories: Product, Merchandising, POS, Display, Bulk Stack, Pricing, Training, Competitor, Staff+Product, Rep+Staff, Field Team

Multiple images per category/question

Photos auto-inherit Brand, Retailer, Store, Rep, Date, Visit

What Is Built

PhotoCapture component supports all 11 categories from the scope (PHOTO_CATEGORIES in src/types/index.ts). Photos stored in Supabase Storage 'ios-photos' bucket with path visits/{visit_id}/{photo_id}.jpg. Each photo row stores visit_id, store_id, brand_id, rep_id, category, visit_date, retailer_id — full metadata inheritance. Client-side compression via compressImage() before upload. Multiple photos can be added in the same session.

Gaps / What Is Missing

No explicit per-category count shown during capture to confirm multiple images have been added. Before/after pairing UI could be clearer (see item 16).

16. Before & After Photos

Score: 6/10  Partial

Scope Requirements

POS before/after, Merchandising before/after, Display before/after

Images must remain paired and easy to pull into reporting

What Is Built

ios_photos table has is_before (boolean), is_after (boolean), and before_after_group_id (uuid) columns to pair images. PhotoCapture captures these flags. VisitDetailScreen.tsx shows 'Before'/'After' labels on photo cards. Photos are grouped by visit so before/after can be retrieved together.

Gaps / What Is Missing

No explicit 'Take Before / Take After' two-step UI that visually pairs the images during capture. Rep must manually know to shoot before and after. No paired display (side-by-side before/after) in VisitDetail or ReportsScreen.

17. Training

Score: 9/10  Built

Scope Requirements

If training occurred: Number trained, Product/category, Duration, Engagement (Excellent/Good/Average/Poor), Short optional feedback, Photos

Admin can add temporary training questions

What Is Built

TrainingForm.tsx implements all scope fields: occurred toggle (Yes/No), numTrained (numeric input), product (text), duration (numeric), engagement (4-option button), notes (textarea), photo capture with training category tag. Progressive disclosure — fields only shown when occurred=true. Photo queued via enqueuePhoto().

Gaps / What Is Missing

Admin cannot add temporary training questions (depends on item 7). Brand-specific training questions not configurable.

18. Remote Store Calls

Score: 5/10  Partial

Scope Requirements

Separate remote workflow, no GPS check-in

Capture: Store, Person contacted, Phone/video/online, Date/time, Stock/PO, Store feedback, Sales sentiment, Training, Issues, Wishlist, Key takeaway

What Is Built

visit_type='remote' is a distinct visit type. Remote visits skip GPS capture. Call notes textarea visible only during remote visits (ActiveVisitPanel.tsx). All 6 survey panels (Feedback, Merchandising, Training, Wishlist, Competitor, Photos) are available for remote visits. Remote calls are excluded from physical visit counts in reports.

Gaps / What Is Missing

No 'Person contacted' field. No phone/video/online mode selector. No 'Key takeaway' field distinct from call notes. Stock/PO capture not built (item 12). Remote and physical use the same survey panels — no dedicated simplified remote form.

19. Store Contacts

Score: 7/10  Partial

Scope Requirements

Franchisee, Store manager, Department manager

Name, Position, Phone, Email, Notes

Reps can update contacts

What Is Built

StoreDetailScreen.tsx Contacts tab reads ios_store_contacts. Add contact form: name, role (text), phone, email, notes fields. Phone renders as tel: link, email as mailto: link. Delete button on each contact. All reps can add/delete contacts. Data persists to Supabase with RLS.

Gaps / What Is Missing

Role is a free-text field, not a dropdown of Franchisee/Store manager/Dept manager as specified. Multiple contacts of each type not enforced. No in-visit quick contact lookup.

20. Internal-Only Store Notes

Score: 7/10  Partial

Scope Requirements

Rep notes, Relationship info, Staff info, Store preferences, Best times to visit, Special requirements

Clearly marked INTERNAL ONLY

Must never flow into client reporting

What Is Built

ios_store_internal_notes table created with RLS. StoreDetailScreen.tsx Notes tab displays and allows adding/deleting notes. ReportsScreen.tsx has explicit comment: 'SECURITY: ios_store_internal_notes is NEVER queried here.' Notes are author-owned (rep can delete own, manager can delete any).

Gaps / What Is Missing

No 'INTERNAL ONLY' visual label in the Notes tab UI — just shows notes. Notes are free text rather than structured (no fields for best visit times, store preferences etc). No date-stamp shown on notes in the UI.

21. Store Relationship / Issues

Score: 9/10  Built

Scope Requirements

Relationship rating: Excellent / Good / Neutral / Needs Attention / Poor

Potential issues (11 multi-select options)

Follow-up Required flag

What Is Built

FeedbackForm.tsx RadioGroup for relationship_rating (RELATIONSHIP_OPTIONS: 5 options exactly as specified). MultiSelect for potential_issues (POTENTIAL_ISSUE_OPTIONS: 11 options). followUpRequired boolean toggle. Stored in ios_visit_feedback. follow_up_required surfaced in ReportsScreen as an amber alert count.

Gaps / What Is Missing

Minor: no follow-up notes field for detail on what follow-up is needed.

22. Action Tracker

Score: 8/10  Built

Scope Requirements

Workflow: IDENTIFIED → ASSIGNED → IN PROGRESS → RESOLVED

Every action: Store, Issue, Owner, Due date, Status, Resolution

What Is Built

ActionsScreen.tsx with full four-stage workflow. ios_actions table holds title, description, status, due_date, store_id, brand_id, raised_by, assigned_to, resolved_at. Status advance button moves through stages. Filter by open/resolved/all. Reps see own actions; managers see all. New action form: title, description, brand, store search, due date.

Gaps / What Is Missing

No resolution notes field — just status change to Resolved. No notification when an action is assigned to a rep. No due-date overdue alert. Action can only be assigned to managers currently (no explicit assignee picker for reps).

23. Urgent Help Required

Score: 1/10  Not Built

Scope Requirements

Button within survey: URGENT HELP REQUIRED

Rep enters: Issue category, What happened, What tried, Photo

System auto-alerts relevant administrator with store/rep/brand context

What Is Built

Not built. No urgent flag, no alert routing, no urgent help UI.

Gaps / What Is Missing

Full feature absent. Requires: urgent flag in ios_actions or a separate ios_urgent_alerts table, alert routing via email/Teams/SMS, and a dedicated capture form within ActiveVisitPanel.

24. Retailer Wishlist

Score: 8/10  Built

Scope Requirements

Multi-select: More stock, New products, Additional range, POS, Display, Training, Promotional support, Pricing support, Account manager support, Other

Short comments only where needed

Feeds into brand reporting

What Is Built

WishlistForm.tsx with all 10 scope options as chip multi-select (WISHLIST_OPTIONS matches scope exactly). Notes textarea shown when any option is selected. Saved via saveSurveyResponses(). Data stored in ios_survey_responses tagged as category='wishlist'.

Gaps / What Is Missing

Wishlist data is not yet surfaced in ReportsScreen — ReportsScreen shows visit counts and sentiment but not wishlist aggregations. No brand-level wishlist report.

25. Competitor Intelligence

Score: 8/10  Built

Scope Requirements

Capture: Competitor, Activity type, Product, Promotion, Pricing, Display, POS, New product, Training/activity, Photos

Source: OBSERVED or WORD ON THE STREET

Short notes only

What Is Built

CompetitorForm.tsx supports multiple competitor entries (+ Add button). Each entry: competitor name (text), ACTIVITY_TYPES (6 options: Promotion, New product, Pricing, Display, POS, Training/activity), Source toggle (Observed / Word on the street), notes textarea, photo capture. Photos tagged category='competitor'. Saved via saveSurveyResponses().

Gaps / What Is Missing

'Product' as a separate field (competitor's specific product being promoted) is not captured — only activity type. Competitor intel is not surfaced in ReportsScreen.

26. Product Resource Library

Score: 1/10  Not Built

Scope Requirements

Reps access: Manuals, Spec sheets, Product info, Training material, Quick guides

Organised: Brand → Category → Product

Admin can upload and replace documents

Accessible within active visit

What Is Built

Not built. No document library, no file storage for resources.

Gaps / What Is Missing

Full feature absent. Requires: Supabase Storage bucket for documents, admin upload UI, ios_resources table with brand/category/product hierarchy, in-visit document viewer. Significant build effort.

27. Store History

Score: 5/10  Partial

Scope Requirements

Previous visits, feedback, photos, stock history, training, issues, open actions, important store changes

Open issues/actions visible before the rep walks in

What Is Built

StoreDetailScreen.tsx Visits tab shows all past visits for the store with check-in time, type, duration, and a 'last visit X days ago' header. Each visit is tappable to VisitDetailScreen for full feedback/photos. Contacts and Notes tabs also available. Header shows total visits and last visit date.

Gaps / What Is Missing

No stock history (item 12 not built). No training summary on the store page. Open actions for the store not shown in StoreDetailScreen (actions exist in ActionsScreen but not linked from store view). Photos are accessible via individual visit drill-down, not as a store-level gallery.

28. Reporting

Score: 4/10  Partial

Scope Requirements

Filter by: Brand, Retailer, State, Store, Rep, Product, Date, Campaign

Report on: Calls, Stock, Training, Merchandising, Store sentiment, Sales sentiment, Issues, Wishlist, Competitor, Actions, Photos

What Is Built

ReportsScreen.tsx (manager/admin): date range 7/30/90 days, brand filter, By Store/Rep/State views. Metrics: total visits, physical/remote split, avg duration, feedback rate, avg store vibe (1-5), avg sales sentiment (1-5), follow-up count. Store view: visit count, last visit, avg duration, follow-ups.

Gaps / What Is Missing

Filter by Retailer, Store, Rep, Product, Campaign not implemented. Training/Merchandising/Wishlist/Competitor data not in reports. No photo gallery in reports. No export (CSV/PDF). Actions are a separate screen, not integrated into reports.

29. Monthly Brand Reporting Data

Score: 3/10  Not Built

Scope Requirements

Coverage, calls completed, state performance, training, stock issues, sales/store sentiment, retailer feedback, store changes, opportunities, wishlist, competitor intel, before/after photos, best field images

What Is Built

ReportsScreen covers: coverage (visit count), calls completed, state performance (By State view), sales/store sentiment (avg scores). Feedback rate shows what proportion of visits have structured feedback.

Gaps / What Is Missing

Training, stock issues, retailer feedback details, store changes, opportunities, wishlist, competitor intel, and photo reporting all absent from the reporting layer. No month-picker. No export for brand reporting packs. Monthly brand report would require significant reporting layer build.

30. Offline Mode + Autosave

Score: 8/10  Built

Scope Requirements

Non-negotiable: poor store reception cannot kill the app

Check in, complete call activity, enter stock, take photos, enter notes without internet

Sync when connectivity returns

App must autosave continuously

What Is Built

Dexie (IndexedDB) queue for visits (pendingVisits), feedback (pendingFeedback), and photos (pendingPhotos) — src/lib/db.ts. Drain triggered on: app load, 60-second timer, window online event — src/lib/sync.ts. 23505 unique-violation treated as success (safe retry). Pending count shown in CheckScreen stats strip. Service worker (vite-plugin-pwa) caches app shell for offline launch.

Gaps / What Is Missing

In-progress survey form state lives in React state — a mid-form crash or page reload loses unsaved form answers. True autosave would require persisting form state to IndexedDB as the rep types. Stock entry (item 12) not offline-capable since it is not built.